Project Planning Phase

Date: 31 January 2026

Team ID:   LTVIP2026TMIDS24202

Project Name:FlightFinder: Navigating Your Air Travel Options

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Project Setup | USN-1 | Initialize MERN project structure(client & server folders) | 2 | High | All |
| Sprint-1 | Database Setup | USN-2 | Configure MongoDB and create schemas for User,Flight,Booking | 2 | High | Manikanta,krishna sai |
| Sprint-2 | Authentication | USN-3 | Implement User registration & Login with bycrypt | 3 | High | Charitha,tripura |
| Sprint-2 | Flight Search | USN-4 | Create API to fetch flights based on departure & destination | 5 | High | Charitha |
| Sprint-3 | Booking System | USN-5 | Implement flight booking and store data in database | 4 | High | Tripura |
| Sprint-3 | Booking Management | USN-6 | Enable booking history and cancellation feature | 3 | Medium | Krishna Sai |
| Sprint-4 | Admin Dashboard | USN-7 | Add,Update,Delete flights via admin pannel | 2 | Medium | Manikanta |
| Sprint-4 | UI Enhancement | USN-8 | Improve frontend UI and navigation flow | 3 | High | All |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Sprint Start Date | Sprint End Date | Story Points Completed | Sprint Release Date |
| --- | --- | --- | --- | --- | --- |
| Sprint-1 | 6 | 27 January 2026 | 30 January 2026 | 6 | 30 Jan 2026 |
| Sprint-2 | 9 | 31 January 2025 | 03 February 2026 | 9 | 03 feb 2026 |
| Sprint-3 | 7 | 04 February 2026 | 07 february 2026 | 7 | 07 feb 2026 |

Velocity:

Average Velocity = (6+9+7) / 3 = 7 story points per sprint

Burndown Chart: